ANNEX I

TECHNICAL ANNEX: DESCRIPTION OF TASKS

WORKING METHOD: QUOTED TIME & MEANS

The work covered by the present Specific Contract is divided into various sub-tasks according to the detailed description provided in §2 below.

1.	CONTEXT/INTRODUCTION AND OBJECTIVES

2.	DESCRIPTION OF TASKS

3.	WORK ENVIRONMENT/CONDITIONS

4.	DESCRIPTION OF THE METHOD FOR ACCEPTING EACH SUB-TASK WORKING DAYS ESTIMATE

Since the work will be divided into various sub-tasks (or "quoted time & means"), the Contracting authority will provide the Contractor with a detailed description of each requested sub-task. The Contractor will then send the Contracting authority an estimate of the number of days needed to perform the sub-task and the expected delivery date. The related financial offer will demonstrate for each sub-task the list of team members with their names, profiles, levels, individual workloads, and individual fee rates.

Once the estimate has been accepted by the Contracting authority, only the number of days indicated in the estimate will be chargeable. ( See Annex II)

The invoicing, approved by the Contracting authority, will be carried out on the basis of each "sub-task" accepted and signed for by the Contracting authority using the form in Annex II and in accordance with Article 5.2.

5. ACCEPTANCE OF THE WORK

See Annex III – Certificate of Conformity (to be submitted together with the invoice)